## 1. Project Overview and Strategic Objectives

#### Project Overview

The objective of this project is to integrate an Azure-based Proposal Application with Salesforce, enabling seamless automation of proposal creation and management. The integration aims to remove manual data entry by establishing automated data synchronization between the two systems, with both automatic and manual options available.

This project includes three modules:

- Module 1: Adjustments to the Proposal Application to automatically create proposals when opportunities in Salesforce reach the Proposal Prep phase. This is the foundational module upon which the rest of the system relies.

- Module 2: Salesforce customization to receive and display data pushed from the Proposal Application once proposals are created or updated in the Proposal Application.

- Module 3: A manual data upload option for the Proposal Application, allowing Salesforce to receive data via CSV/TXT file uploads if automatic syncing is not preferred.

The client will need to choose between Module 2 and Module 3 depending on their preference for automated or manual data synchronization.

### Strategic Objectives

The following six objectives focus primarily on Module 1 and Module 2, as these are foundational for automating the workflow and integrating data across platforms:

- Streamline Proposal Management: Automate the synchronization of proposal data between the Proposal Application and Salesforce when opportunities reach specific stages, reducing manual entry.

- Optimize Workflow Efficiency: By automating the creation and management of proposals in Salesforce, the process will become faster and more reliable, minimizing the chances of errors.

- Enhance Data Integrity: Automatically synchronized data will be validated and standardized across both platforms, ensuring accuracy in reporting and decision-making.

- User-Friendly Interfaces: Ensure that all proposal data, including fields like Material Cost, Labor Cost, and Total Sale, is accessible and editable within Salesforce, improving user interaction and experience.

- Seamless Integration: Implement an API-driven connection between Salesforce and the Proposal Application, enabling real-time, bidirectional data flow.

- Data Security and Compliance: Ensure that all data exchanged between the Proposal Application and Salesforce is secure, using OAuth 2.0 for authentication and protecting sensitive financial data.

### 2. Project Methodology

This project will be executed following an agile methodology, ensuring flexibility, transparency, and consistent feedback from stakeholders at all stages. This approach will allow us to respond to changing requirements or preferences quickly.

#### Phases:

- Current State Assessment: We will perform an initial analysis of existing systems and workflows, identify pain points, and document all data fields and processes that need to be integrated between the Proposal Application and Salesforce.

  - Key Activities:

    - Discovery sessions with stakeholders.

    - Mapping of current Salesforce Opportunity data fields.

    - Analyzing existing Proposal Application workflows and APIs.

  - Outcome: A detailed As-Is Discovery Report that outlines integration gaps, current workflows, and data flows, along with recommendations for improvements.

- Solution Design: This phase will focus on architecting a solution that bridges the Proposal Application and Salesforce seamlessly. This will involve defining data mappings, setting up APIs, and designing the Salesforce UI.

  - Key Activities:

    - Designing APIs for Proposal Application adjustments (Module 1).

    - Creating new Salesforce data models and UI components (Module 2).

    - Drafting a detailed technical blueprint for integration.

  - Outcome: A comprehensive Solution Design Document that details the technical architecture, API connections, UI design for Salesforce, and data flow processes.

- Development and Implementation: During this phase, our development team will build and implement the designed solution. The Proposal Application will be adjusted, Salesforce will be customized, and both systems will be integrated. Full testing will be conducted to ensure the solution functions as intended.

  - Key Activities:

    - Implementing API connections between the Proposal Application and Salesforce.

    - Customizing Salesforce with new fields, triggers, and data flows.

    - Developing the manual data upload functionality (Module 3).

    - Full system testing, including UAT (User Acceptance Testing).

  - Outcome: A fully functional, integrated solution with verified functionality and minimal defects.

- Phased Rollout: The solution will be deployed in a phased manner, starting with a pilot phase for a small group of users. Based on the feedback from the pilot phase, we will iterate and refine the solution before rolling it out to the entire organization.

  - Key Activities:

    - Running a pilot with a selected group of users.

    - Gathering user feedback and making necessary adjustments.

    - Rolling out the solution to all users.

  - Outcome: A Pilot Deployment Report, including feedback and adjustments made, and a successful full-scale implementation.

- Ongoing Support and Continuous Improvement: Post-deployment, our team will provide ongoing support to ensure the solution continues to perform optimally. We will address any issues that arise and implement improvements based on user feedback.

  - Key Activities:

    - Regular monitoring of system performance.

    - Addressing any integration issues promptly.

    - Continuous improvements based on user feedback.

  - Outcome: A fully supported system with ongoing monitoring, maintenance, and improvements as needed.

### 3. Key Deliverables

The following deliverables will be provided as part of this project:

- Current State Assessment:

  - As-Is Discovery Report: A comprehensive report identifying current system workflows, data flows, and integration points.

  - Requirements Document: A detailed breakdown of business requirements based on feedback from stakeholders.

- Solution Design:

  - Technical Blueprint: A full technical design, including API architecture, Salesforce customization plans, and user interface wireframes.

  - Data Mapping Document: Detailed mappings between Salesforce Opportunity fields and Proposal Application fields, including new fields for proposal data.

- Development and Implementation:

  - Updated Proposal Application: Adjustments to the Proposal Application to integrate with Salesforce.

  - Salesforce Customization: New Salesforce tabs, fields, and components for managing proposals.

  - API Development: Secure and reliable APIs for real-time data synchronization between the two platforms.

- Phased Rollout:

  - Pilot Deployment Report: Feedback and results from the initial deployment.

  - Full Deployment Plan: A detailed plan for scaling the solution to the entire user base.

- Ongoing Support:

  - Support Plan: A detailed document outlining post-deployment support, including monitoring, maintenance, and improvement schedules.

## 2. Key Deliverables

| Phase | Deliverable |
| --- | --- |
| CURRENT STATE ASSESSMENT | As-Is Discovery Report |
| SOLUTION DESIGN | Technical Blueprint, Data Mapping Document |
| DEVELOPMENT & IMPLEMENTATION | Updated Proposal Application, Customized Salesforce, API Implementation |
| PHASED ROLLOUT | Pilot Deployment Report, Full Deployment Plan |
| ONGOING SUPPORT | Support Plan, Maintenance and Improvement Schedule |

## 3. Project Timeline

### Module 1: Proposal Application Adjustment and Salesforce Connection

| Phase | Objective | Timeline |
| --- | --- | --- |
| Current State Assessment | Analyze existing processes, data flows, and required adjustments to the Proposal Application. | 2 Weeks |
| Solution Design | Design API connections, field mappings, and data validation. | 3 Weeks |
| Development & Implementation | Adjust Proposal Application, implement Salesforce integration, develop API connections. | 6 Weeks |
| Phased Rollout | Rollout to pilot group, gather feedback, finalize implementation for full deployment. | 4 Weeks |
| Ongoing Support | Provide ongoing support, maintenance, and troubleshooting. | Continuous |

### Module 2: Salesforce Customization for Automatic Data Synchronization

| Phase | Objective | Timeline |
| --- | --- | --- |
| Current State Assessment | Analyze Salesforce Opportunity data fields and define integration points for proposal data. | 2 Weeks |
| Solution Design | Customize Salesforce to accept Proposal Application data, design new fields, tabs, and workflows. | 3 Weeks |
| Development & Implementation | Customize Salesforce, set up workflows and triggers for automatic proposal creation. | 6 Weeks |
| Phased Rollout | Pilot Salesforce customization, gather feedback, and adjust for full deployment. | 4 Weeks |
| Ongoing Support | Continuous monitoring and support post-launch. | Continuous |

### Module 3: Manual Data Upload Feature for Salesforce

| Phase | Objective | Timeline |
| --- | --- | --- |
| Current State Assessment | Analyze manual data upload workflows and determine requirements for CSV/TXT file formats. | 2 Weeks |
| Solution Design | Design the manual upload feature, including validation checks and file parsing capabilities. | 2 Weeks |
| Development & Implementation | Build the file upload feature and ensure compatibility with Salesforce fields. | 4 Weeks |
| Phased Rollout | Pilot the feature, gather feedback, refine, and deploy to all users. | 3 Weeks |
| Ongoing Support | Continuous support and troubleshooting for manual upload functionality. | Continuous |

### 5. Solution Details

#### Module 1: Proposal Application Adjustment and Salesforce Connection

- API Development: The Proposal Application will be updated to include an API endpoint that allows Salesforce to send proposal data when opportunities hit the Proposal Prep phase.

- Proposal Creation Trigger: Proposals in the Proposal Application will be automatically created when the Salesforce Opportunity reaches the Proposal Prep phase. Key data points, such as Opportunity Name, Account Name, and Parent Account Name, will be inherited from Salesforce.

- Fields to Sync:

  - Designer

  - Estimator

  - Pump Electrical Designer

  - Design Estimation Note

  - Estimation Stage

  - Labor Cost, Material Cost, Sales Tax, Total Cost, Total Sale, Total GP

#### Module 2: Salesforce Customization for Automatic Data Synchronization

- Custom Fields and Tabs: A new Proposal Details tab will be created within the Opportunity object in Salesforce, displaying synchronized proposal data fields (e.g., Material Cost, Labor Cost, Total Cost, Sales Tax, etc.).

- Apex Triggers: Custom Apex Triggers will be implemented to detect changes in the opportunity stage and trigger the creation or updating of proposals in the Proposal Application. Data will automatically sync between Salesforce and the Proposal Application when key fields are updated.

- Data Synchronization:

  - Real-time updates of financial and estimation details, such as Labor Cost, Material Cost, and Total Sale, from the Proposal Application to Salesforce.

  - Validation of data to ensure consistency and prevent discrepancies.

#### Module 3: Manual Data Upload Feature for Salesforce

- CSV/TXT Upload Interface: A custom data upload interface will be developed in Salesforce to allow users to manually upload proposal data via CSV or TXT files.

- File Validation: Uploaded files will be validated for proper formatting and completeness. Fields such as Labor Cost, Material Cost, Total Sale, and Total GP will be mapped to their corresponding fields in Salesforce.

- Error Handling: Any errors in file formatting or missing data will be flagged, and the user will be notified through the Salesforce interface for corrective actions.

## 4. Pricing per Module

The pricing for each module is based on the estimated hours required to complete each task.

### Module 1: Proposal Application Adjustment and Salesforce Connection

This module focuses on adjusting the Proposal Application, creating API connections, and establishing basic integration with Salesforce.

| Role | Hourly Rate (USD) | Estimated Hours | Total Cost (USD) |
| --- | --- | --- | --- |
| Project Manager | $150 | 40 | $6,000 |
| Salesforce Developer | $180 | 60 | $10,800 |
| Azure Developer | $170 | 60 | $10,200 |
| QA Engineer | $140 | 40 | $5,600 |
| Total for Module 1 |  |  | $32,600 |

### Module 2: Salesforce Customization for Automatic Data Synchronization

This module focuses on creating custom fields and tabs in Salesforce, automatic data synchronization, and ensuring real-time updates.

| Role | Hourly Rate (USD) | Estimated Hours | Total Cost (USD) |
| --- | --- | --- | --- |
| Project Manager | $150 | 30 | $4,500 |
| Salesforce Developer | $180 | 50 | $9,000 |
| QA Engineer | $140 | 30 | $4,200 |
| Total for Module 2 |  |  | $17,700 |

### Module 3: Manual Data Upload Feature

This module focuses on creating a manual upload feature, allowing Salesforce users to upload proposal data via CSV/TXT files.

| Role | Hourly Rate (USD) | Estimated Hours | Total Cost (USD) |
| --- | --- | --- | --- |
| Project Manager | $150 | 20 | $3,000 |
| Azure Developer | $170 | 40 | $6,800 |
| QA Engineer | $140 | 20 | $2,800 |
| Total for Module 3 |  |  | $12,600 |

## 5. Technical Details and Design Proposal

### Module 1: Proposal Application Adjustment and Salesforce Connection

#### API Integration

The Proposal Application will expose secure REST API endpoints to communicate with Salesforce. These endpoints will be authenticated using OAuth 2.0 to ensure secure data exchange.

Here’s a sample code to set up an API endpoint in the Proposal Application (assuming a Django backend):

from rest_framework.decorators import api_view

from rest_framework.response import Response

from rest_framework.permissions import IsAuthenticated

from .models import Proposal

from .serializers import ProposalSerializer

@api_view(['POST'])

def create_proposal(request):

# Validate and create a proposal

data = request.data

serializer = ProposalSerializer(data=data)

if serializer.is_valid():

proposal = serializer.save()

return Response({"status": "Proposal created", "proposal_id": proposal.id}, status=201)

else:

return Response(serializer.errors, status=400)

This endpoint will handle the creation of new proposals when Salesforce sends a POST request with the necessary opportunity data.

#### OAuth 2.0 Authentication

For secure communication between Salesforce and the Proposal Application, OAuth 2.0 tokens will be used. Below is an example of how you might configure OAuth 2.0 in the Django application:

import requests

from oauthlib.oauth2 import BackendApplicationClient

from requests_oauthlib import OAuth2Session

# OAuth2 settings

client_id = 'your_client_id'

client_secret = 'your_client_secret'

token_url = 'https://login.salesforce.com/services/oauth2/token'

# Get OAuth 2.0 token

client = BackendApplicationClient(client_id=client_id)

oauth = OAuth2Session(client=client)

token = oauth.fetch_token(token_url=token_url, client_id=client_id, client_secret=client_secret)

# Use token for subsequent requests

headers = {

'Authorization': f'Bearer {token["access_token"]}',

'Content-Type': 'application/json'

}

# Example API call to Salesforce

response = requests.get('https://your_salesforce_instance.com/services/data/vXX.X/sobjects/Opportunity', headers=headers)

This OAuth setup will allow the Proposal Application to authenticate and authorize API calls to Salesforce.

#### Proposal Creation Trigger

Salesforce will automatically trigger proposal creation in the Proposal Application when an opportunity reaches the Proposal Prep Phase. Here's an Apex Trigger that listens for this event and calls the Proposal Application API:

trigger OpportunityStageTrigger on Opportunity (after update) {

for (Opportunity opp : Trigger.new) {

if (opp.StageName == 'Proposal Prep') {

// Prepare the HTTP request

HttpRequest req = new HttpRequest();

req.setEndpoint('https://proposal-app.example.com/api/create_proposal');

req.setMethod('POST');

req.setHeader('Content-Type', 'application/json');

// Serialize opportunity data to JSON

String body = JSON.serialize(new Map<String, Object>{

'opportunity_name' => opp.Name,

'account_name' => opp.Account.Name,

'parent_account_name' => opp.Parent_Account__c,

'estimated_cost' => opp.Estimated_Cost__c

});

req.setBody(body);

// Send the request

Http http = new Http();

HttpResponse res = http.send(req);

// Log the response for debugging

System.debug('Response: ' + res.getBody());

}

}

}

This trigger sends an HTTP POST request to the Proposal Application's API endpoint with relevant opportunity data when the StageName changes to Proposal Prep.

### Module 2: Salesforce Customization for Automatic Data Synchronization

#### Custom Fields and Tabs

Custom fields will be added to Salesforce to store additional proposal-related data. For example, Salesforce will have fields for Labor Cost, Material Cost, Total Sale, etc. These fields will be displayed in the Proposal Details Tab.

Here’s an Apex Trigger that syncs the opportunity data with the Proposal Application upon stage change:

trigger SyncProposalData on Opportunity (after update) {

for (Opportunity opp : Trigger.new) {

if (opp.StageName == 'Proposal Submitted') {

// Prepare the HTTP request to sync with Proposal Application

HttpRequest req = new HttpRequest();

req.setEndpoint('https://proposal-app.example.com/api/sync_proposal');

req.setMethod('POST');

req.setHeader('Content-Type', 'application/json');

// Map opportunity fields to JSON body

String body = JSON.serialize(new Map<String, Object>{

'opportunity_id' => opp.Id,

'proposal_id' => opp.Proposal_ID__c,

'labor_cost' => opp.Labor_Cost__c,

'material_cost' => opp.Material_Cost__c,

'total_sale' => opp.Total_Sale__c

});

req.setBody(body);

// Send the request

Http http = new Http();

HttpResponse res = http.send(req);

// Log the response

System.debug('Sync Response: ' + res.getBody());

}

}

}

This trigger will ensure that when the opportunity stage changes (for example, to Proposal Submitted), the data is automatically synchronized with the Proposal Application.

#### Visual Design in Salesforce

A custom Lightning Component will be developed to display proposal-related data within Salesforce. Here's a sample snippet for a Lightning Component that displays proposal details like Labor Cost and Material Cost:

<aura:component implements="flexipage:availableForRecordHome,force:hasRecordId" controller="ProposalController">

<aura:attribute name="proposalData" type="Map" />

<lightning:card title="Proposal Details">

<div class="slds-p-around_small">

<lightning:formattedNumber value="{!v.proposalData.Labor_Cost__c}" label="Labor Cost" />

<lightning:formattedNumber value="{!v.proposalData.Material_Cost__c}" label="Material Cost" />

<lightning:formattedNumber value="{!v.proposalData.Total_Sale__c}" label="Total Sale" />

</div>

</lightning:card>

</aura:component>

This component fetches proposal data from Salesforce and displays it in a card format, making it easy for users to view key financial details.

### Module 3: Manual Data Upload Feature for Salesforce

#### File Upload Interface

For the manual data upload feature, Salesforce will allow users to upload proposal data via CSV/TXT files. Below is an Apex Controller that handles CSV file uploads and parses the data into Salesforce fields:

public class ProposalCSVController {

public void handleCSVUpload(Blob csvFile) {

String csvContent = csvFile.toString();

List<String> rows = csvContent.split('\n');

for (String row : rows) {

String[] columns = row.split(',');

// Parse and map the columns to Opportunity fields

Opportunity opp = new Opportunity();

opp.Name = columns[0];  // Opportunity Name

opp.Labor_Cost__c = Decimal.valueOf(columns[1]);  // Labor Cost

opp.Material_Cost__c = Decimal.valueOf(columns[2]);  // Material Cost

opp.Total_Sale__c = Decimal.valueOf(columns[3]);  // Total Sale

// Insert the opportunity into Salesforce

insert opp;

}

}

}

This controller reads the CSV file and maps the data to the appropriate fields in Salesforce. The user can upload a file through a Visualforce Page or Lightning Web Component.

#### Visualforce Page for File Upload

Here’s a sample Visualforce page to upload the proposal CSV file:

<apex:page controller="ProposalCSVController" contentType="application/csv">

<apex:form enctype="multipart/form-data">

<apex:pageMessages />

<apex:inputFile value="{!csvFile}" filename="{!csvFileName}" />

<apex:commandButton value="Upload CSV" action="{!handleCSVUpload}" />

</apex:form>

</apex:page>

This allows users to select a CSV file from their local machine and upload it to Salesforce. Once uploaded, the CSV data will be parsed, validated, and inserted into the appropriate Salesforce fields.

## 6. Project Tasks

### Module 1: Adjusting the Proposal Application to Sync with Salesforce

This module focuses on enabling the Proposal Application to receive and display proposals/opportunities that are created in Salesforce.

#### 1. Requirement Analysis Stage

Analyst Tasks:

- Gather Requirements:
Meet with stakeholders to identify and document how proposals and opportunities created in Salesforce should be reflected in the Proposal Application. Define the specific fields, formats, and statuses that need to be synchronized between the two systems.

- Document User Stories:
Create detailed user stories. For example:

  - "As a user, I want the Proposal Application to automatically sync new proposals/opportunities created in Salesforce."

  - "As a user, I want to view and edit synchronized proposals within the Proposal Application."

- Define Data Mapping and Business Rules:
Clearly map Salesforce fields to their equivalents in the Proposal Application. Define business rules for data synchronization, such as how often the sync should occur and how conflicts are resolved (e.g., what happens if a proposal is edited in both systems).

Developer Tasks:

- Technical Analysis:
Analyze how Salesforce APIs can be used to pull data from Salesforce into the Proposal Application. Identify any necessary backend changes to handle incoming data and ensure scalability.

- Database and Backend Planning:
Plan for storing the proposals/opportunities data in the Proposal Application’s database. Ensure that the data schema can support the additional fields coming from Salesforce.

Tester Tasks:

- Review Requirements and User Stories:
Review the user stories and acceptance criteria to ensure clarity and testability. Identify scenarios where sync conflicts may occur and prepare test cases accordingly.

- Create Test Plan:
Develop a comprehensive test plan to cover sync functionality. Include test cases for various scenarios such as sync success, sync failure, partial sync, and conflict resolution.

#### 2. Development Stage

Developer Tasks:

- Salesforce API Integration:
Implement API calls to fetch proposals/opportunities created in Salesforce and store them in the Proposal Application’s database. Ensure that the sync is automated and occurs at regular intervals.

- Data Mapping and Validation:
Ensure that data pulled from Salesforce is correctly mapped to the fields in the Proposal Application. Implement data validation checks to ensure the integrity of the incoming data.

- Error Handling:
Develop robust error handling for scenarios where the sync fails (e.g., Salesforce is unavailable) and log these errors for future troubleshooting.

- Notification System:
Implement notifications within the Proposal Application to inform users if there are issues with the Salesforce sync (e.g., failed sync attempts).

Tester Tasks:

- Functional Testing:
Test the synchronization functionality between Salesforce and the Proposal Application. Ensure that newly created or updated proposals in Salesforce are correctly reflected in the Proposal Application.

- Error Scenario Testing:
Test error handling and ensure that failed sync attempts are properly logged and that users are notified of issues.

- Data Integrity Testing:
Verify that the data pulled from Salesforce is accurate and complete. Ensure that there are no discrepancies between the data in Salesforce and the Proposal Application.

### Module 2: Modifying Salesforce to Send Data to the Proposal Application

This module focuses on enabling Salesforce to send proposal and opportunity data to the Proposal Application.

#### 1. Requirement Analysis Stage

Analyst Tasks:

- Requirement Gathering:
Meet with stakeholders to identify what data Salesforce needs to send to the Proposal Application, such as opportunity details, customer information, and pricing.

- User Story Creation:
Write user stories describing how Salesforce should interact with the Proposal Application. For example:

  - "As a Salesforce user, when I create an opportunity, it should be automatically sent to the Proposal Application for synchronization."

- Data Mapping and Business Rules:
Define the rules for what data should be sent to the Proposal Application. Establish clear field mapping between Salesforce objects and the corresponding fields in the Proposal Application.

Developer Tasks:

- Salesforce Customization:
Review Salesforce’s ability to send data to external systems via APIs. Plan changes to Salesforce that allow it to trigger data sends when proposals or opportunities are created or updated.

- Webhook or Trigger Development:
Set up webhooks or triggers in Salesforce to send data to the Proposal Application immediately upon creation or update of an opportunity.

Tester Tasks:

- Salesforce Test Plan:
Create a test plan that validates Salesforce’s ability to send data to the Proposal Application. Include test cases for successful data transmission, failure scenarios, and data accuracy.

#### 2. Development Stage

Developer Tasks:

- Implement Salesforce Webhooks/Triggers:
Develop the necessary webhooks or triggers to send proposal and opportunity data to the Proposal Application when Salesforce records are created or updated.

- Field Mapping Logic:
Ensure that the data sent from Salesforce matches the required format and fields in the Proposal Application. Implement validation on the Salesforce side to prevent sending incomplete or invalid data.

- API Endpoint in Proposal Application:
Modify the Proposal Application to accept incoming data from Salesforce via APIs. Ensure that the system can handle large volumes of data.

Tester Tasks:

- Integration Testing:
Test the full integration between Salesforce and the Proposal Application. Verify that Salesforce sends the correct data and that the Proposal Application receives and processes it without errors.

- Data Consistency Testing:
Ensure that data sent from Salesforce is consistent with what appears in the Proposal Application. Test cases should cover partial updates, missing fields, and sync delays.

### Module 3: Manual Upload Feature for Data Synchronization

This module includes building a manual upload feature to synchronize data between Salesforce and the Proposal Application when the automated sync is not possible.

#### 1. Requirement Analysis Stage

Analyst Tasks:

- Define Upload Requirements:
Work with stakeholders to define what data needs to be manually uploaded and how the user will trigger the upload process. Determine the file format for uploads (e.g., CSV) and validation requirements.

- User Story Creation:
Write user stories around the manual upload process. For example:

  - "As a user, I should be able to manually upload a CSV file containing opportunity data, and the system should validate and sync the data with Salesforce."

- Define Data Validation Rules:
Clearly define the validation rules for the CSV upload, including required fields, acceptable data formats, and error-handling scenarios.

Developer Tasks:

- Manual Upload Feature Design:
Design the manual upload system, including file validation, error handling, and data synchronization with Salesforce.

- File Format Specification:
Define the file format specifications for users, detailing the required columns and data types. Ensure that the system validates the uploaded files before processing.

Tester Tasks:

- Test Plan Creation for Manual Upload:
Develop a test plan focused on validating the manual upload feature. Include scenarios for incorrect file formats, missing data, and successful uploads.

#### 2. Development Stage

Developer Tasks:

- Develop File Upload Functionality:
Implement the file upload functionality in the Proposal Application, allowing users to manually upload CSV files with proposals/opportunities. Ensure the system can parse and validate the files before processing.

- File Validation and Error Handling:
Implement robust validation to check that the uploaded files meet the required format. Develop error-handling features to inform users if there are issues with the upload.

- Sync Data with Salesforce:
Once the file is validated, implement logic to sync the data between Salesforce and the Proposal Application.

Tester Tasks:

- Manual Upload Testing:
Test the manual upload feature by uploading valid and invalid files. Ensure that the system correctly validates the file and provides clear error messages for invalid uploads.

- File Validation Testing:
Verify that the system checks for all required fields and data formats. Test various scenarios, such as uploading incomplete or incorrect files.

- End-to-End Testing:
Test the full process of uploading a file, validating it, and syncing the data with Salesforce. Ensure that the uploaded data is reflected correctly in both the Proposal Application and Salesforce.

### 3. UAT (User Acceptance Testing) and Deployment

#### Analyst Tasks:

- Coordinate UAT:
Coordinate with the client to conduct User Acceptance Testing (UAT). Provide clear instructions and support during the testing phase.

- Gather Feedback:
Track feedback and bugs reported by users during UAT. Ensure that the development team addresses any issues raised by the client.

Developer Tasks:

- Address UAT Issues:
Resolve any issues or changes requested by the client during UAT. Work with the testing team to ensure fixes are tested and deployed smoothly.

- Prepare for Production Deployment:
Ensure all necessary scripts, configuration changes, and documentation are prepared for production deployment.

Tester Tasks:

- Retest Fixes:
After developers resolve UAT feedback, retest the fixes to ensure the issues are resolved.

- Post-Deployment Validation:
After deployment, conduct smoke tests in production to ensure that the system is functioning as expected.