METROPOLITAN DATA AND REPORTING

PROPOSAL FOR QUICK WINS

MARKMAN GROUP

Contents

Metropolitan DealCloud Usage Optimization Project	3

Project Overview	3

Scope Assumptions	3

1.	Governance Framework (Project-Wide)	5

2.	Deal Cloud Customization (Project-Wide, Upon Demand)	6

3.	Quick Wins & Proof-of-Concept	8

3.1 Metropolitan Data Architecture Technical Setup for Deal Team Reporting – Pipeline and Funnel reports	8

3.2 Data Cleansing for Deal Data	8

3.3 Data Quality Monitoring & Reporting Dashboard	9

3.4 Automated Email Notifications	10

3.5 Automation of Pipeline and Funnel reports	11

3.6 Training & Change Management	12

Team, Effort and Pricing	14

Overall Timeline	15

Benefits	15

Visualization of PIPE via PowerBI (optional)	17

# Metropolitan DealCloud Usage Optimization Project

## Project Overview

This project optimizes DealCloud usage to enhance data quality, streamline processes, and boost team efficiency. We'll deliver quick wins early, such as automated dashboards that reduce manual effort and improve data accuracy, while simultaneously building a robust data governance framework.

Additionally, this project will serve as a foundation for demonstrating the benefits of a structured data management approach, acting as a proof of concept for applying similar principles to broader data architecture initiatives in the future.

With the proposed approach, Metropolitan will gain a streamlined, efficient, and future-ready data environment that supports both day-to-day operations and strategic decision-making. A better-defined process, supported by optimized DealCloud usage, will improve data accuracy and reduce manual efforts. Approach enables getting quick wins while improving dashboard, processes and collaboration throughout the project as data governance activities progress in parallel.

The introduction of data governance, along with automation and reporting tools, will ensure consistent data standards, clear ownership, and long-term sustainability of data quality. This framework will help the firm not only maintain cleaner data but also drive accountability across teams.

Key value drivers and benefits of the project include:

- Quick Wins & Early Deliveries:

  - Pipeline and Funnel Report Automation: Reduces the teams manual work and time spent on data review and validation.

  - Data Quality Dashboard: Provides immediate visibility into data hygiene issues, enabling fast identification and resolution.

  - Automated Email Notifications: Personalized reminders for users to efficiently manage and cleanse data, reducing manual follow-ups.

- Improved Data Accuracy & Governance:

  - Automated validation checks and monitoring tools to reduce errors.

  - Clearly defined roles and responsibilities to ensure data ownership and accountability.

- Increased Process Efficiency:

  - Automation of repetitive tasks, freeing up time for strategic activities.

  - Streamlined workflows reducing manual interventions in data management.

- Enhanced Reporting & Insights:

  - Simplified data flows into tools like Power BI and KNIME for faster, more reliable reporting.

  - Near real-time data updates through API integrations with Azure Data Lake.

- Future-Ready Data Architecture:

  - Serves as a proof of concept for broader data architecture improvements.

  - Scalable foundation that supports advanced analytics, including AI/ML capabilities in the future.

## Scope Assumptions

- It is assumed that the data collection activities have been progressed already by Metropolitan, thereby reducing the timeline required for data governance activities.

- Markman Group will develop training materials related to developments performed. Metropolitan will handle DealCloud process training.

- The Quality dashboard will visualize data quality workflows and metrics identified during ´Data cleansing’ phase, using only data from DealCloud.

- In Governance, for those activities where Markman Group acts in a consultative role, we´ll provide guidance on necessary information and formats, but not leading sessions. Session attendance can be included for an additional fee.

- Metropolitan will host the solution on their infrastructure and cover associated costs (e.g., PowerBI licenses). Solution maintenance is excluded from the scope.

## Governance Framework (Project-Wide)

#### Objective

Governance structures and policies will be implemented across the entire project to establish consistent and standardized usage of DealCloud without blocking ongoing customization and process optimization efforts. These governance initiatives will lay the foundation for long-term data management, accountability, and process governance.

#### Scope & Approach

This phase focuses on consolidating and documenting the current state of DealCloud usage within the firm. The firm has already undertaken a separate project to map and optimize key DealCloud processes. Additionally, initial assessments have been conducted through joint review sessions with Markman Group, identifying key processes, user interactions, and data flows.

The objective of this phase is to organize and integrate all existing insights, filling any gaps to ensure a comprehensive understanding of how DealCloud is currently utilized across teams. To maximize efficiency, it is recommended that the firm leads this effort, with our group providing support as needed to ensure a structured and thorough approach.

By systematically capturing all relevant information, we aim to create a clear baseline that will serve as a foundation for the next phase of process optimization. This structured approach ensures that no critical elements are overlooked, enabling more effective planning and implementation in the subsequent stages of the project.

Metropolitan has already undertaken a separate project to optimize DealCloud workflows, and this governance phase will run in parallel to support and formalize best practices. Markman Group will provide structured guidance to ensure a sustainable and compliant governance model.

#### Key Deliverables

The primary objective is to define clear governance structures while ensuring that DealCloud customization can move forward without delays. The table below outlines key governance activities that are not dependencies for system changes.

#### Key Activities

| Nr. | Task | Output | Markman Group | Metropolitan | Status |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Identify DealCloud Data Fields & Structure | Detailed Data Inventory (fields, data types, usage) | Consulted | Responsible* | In Progress |
| 1.2 | Identify Data Ownership & Responsibilities | Data Ownership Matrix (RACI) | Consulted | Responsible* | Not Started |
| 1.3 | Define Roles & Responsibilities (RACI) | RACI Matrix (Data Owners, Data Stewards, DealCloud Support Team) | Consulted | Responsible** | Not Started |
| 1.4 | Establish Data Governance Framework | Data Governance Policy Document (roles, data stewardship processes) | Responsible | Accountable | Not Started |
| 1.5 | Develop Data Quality Management Process | Data Quality Framework (checks, issue resolution process) | Responsible** | Responsible** | Not Started |
| 1.6 | Define Reporting & Dashboard Strategy | Reporting Framework (standard reports, dashboards, KPIs to track) | Accountable | Responsible | Not Started |

*Metropolitan is assigned as Responsible for 1.1 and 1.2 as the initiative has already started based on the file provided during the previous work completed.

**Metropolitan is responsible for aligning and designing process and Markman Group is responsible for developing the compliance check and rules.

#### Data Governance & Role Assignments

To ensure sustainability and accountability, the governance framework will introduce key data governance roles responsible for data integrity, process adherence, and long-term compliance with DealCloud best practices.

| Role | Responsibility | Suggested Candidates |
| --- | --- | --- |
| Data Owner | Overall data accountability | Department Heads |
| Data Steward | Day-to-day data quality management | Markman Group |
| Process Owner | Define and optimize business workflows | Stephen & Team Leads |
| Data Governance Lead | Oversee data governance framework | Stephen & Markman Group |
| DealCloud Technical Support | System configuration | DealCloud support team |
| Technical Support | API integration, automation, data pipelines | Markman Group |
| Business Analyst | Bridge business requirements and data | Business Analyst from each team |
| Compliance & Risk Officer | Regulatory compliance and data audits | Compliance Officer |

## Deal Cloud Customization (Project-Wide, Upon Demand)

#### Objective

The DealCloud Customization phase focuses on implementing system changes to align the platform with the firm’s defined workflows, data requirements, and business processes. Based on the future-state design, the DealCloud Support Team, in collaboration with Metropolitan and Markman Group, will configure and optimize the platform to ensure it effectively supports the needs of all teams. Example of a system change that was identified during the initial assessment include system change that allows the business to easily create an add-ons and link those to existing deals.

This phase will be executed in parallel with governance efforts, ensuring a structured yet flexible approach to improving DealCloud’s usability and effectiveness.

#### Key Activities

The following table outlines the critical activities, expected outputs, and responsible parties for the DealCloud Customization phase:

| NR. | TASK | OUTPUT | MARKMAN GROUP | METROPOLITAN | DEALCLOUD SUPPORT |
| --- | --- | --- | --- | --- | --- |
| 1.5 | Analyze Current Integration Points | Integration Map (API connections, manual data flows) | Responsible | Accountable | - |
| 1.7 | Define Target Operating Model for DealCloud Usage | Target Operating Model Document (how each team should use DealCloud) | Consulted | Responsible | - |
| 1.8 | Design Optimized Workflows for Each Team | Workflow Diagrams (Deal Team, IR, Asset Management, etc.) | Consulted | Responsible | - |
| 1.9 | Standardize Data Fields & Structures | Data Field Dictionary (standardized fields, formats, mandatory fields) | Consulted | Responsible | - |
| 2.0 | Onboard teams to DealCloud | Teams Onboarding Plan | Consulted | Responsible | - |
| 2.3 | Configure Data Fields & Structures | Updated DealCloud Data Model (new fields, modified field types, standardized formats) | Informed | Accountable | Responsible |
| 2.4 | Customize Workflows & Automations | Configured Workflows (stage-specific workflows, task automation within DealCloud) | Informed | Accountable | Responsible |
| 2.5 | Implement Role-Based Access Controls | Updated Access Permissions (aligned with the data governance framework) | Informed | Responsible | Responsible |
| 2.6 | Testing & User Acceptance | UAT Test Plans & Results (ensures changes meet business needs and workflows function correctly) | Informed | Responsible | Accountable |
| 2.7 | Documentation of Changes | System Configuration Documentation (details of all customizations for future reference) | Informed | Accountable | Responsible |
| 2.8 | User Training on New Features | Training Materials & Sessions (focused on new workflows, fields, and dashboards) | Informed | Responsible | Consulted |

*Project Phasing to be approach on process base, with first focus on the deal creation and management, and moved in sprint approach.

## Quick Wins & Proof-of-Concept

### 3.1 Metropolitan Data Architecture Technical Setup for Deal Team Reporting – Pipeline and Funnel reports

During this phase Markman Group will establish the technical foundation in alignment with the proposed data architecture. By focusing initially on DealCloud, we reduce complexity while setting up a scalable framework that can be expanded in the future not only to ingest all DealCloud data, but other systems too.

The primary objective of this phase is to create a robust data pipeline that enables near real-time data availability. To achieve this, we will implement APIs for seamless data integration between DealCloud and the Azure data environment. Initially, we will focus on ingestion of the data needed for Deal Team’s Pipeline and Funnel reports. As part of this process, we will also review the firm's current DealCloud subscription to assess existing API capabilities and determine if any additional configurations or upgrades are required.

This technical setup ensures data can flow efficiently from DealCloud into the centralized architecture, supporting advanced reporting, analytics, and automation while laying the groundwork for future data initiatives.

The table below outlines key activities, expected outputs, and responsible parties for this phase to ensure clear accountability and efficient execution.

| Nr. | Task | Output | Responsible |
| --- | --- | --- | --- |
| 3.1.1 | Define Technical Requirements | Technical Requirements Document (API integration, data flow, reporting needs) | Markman Group |
| 3.1.2 | Design Data Architecture (PoC) | Architecture Blueprint (API → Data Lake → SQL Database) |  |
| 3.1.3 | API Integration Setup | Established API Connection to DealCloud (automated data extraction process) |  |
| 3.1.4 | Data Ingestion into Azure Data Lake | Automated Data Ingestion Pipeline (structured raw data from DealCloud) |  |
| 3.1.5 | Set Up Azure SQL Database | Configured SQL Database Environment (ready for curated data storage) |  |
| 3.1.6 | Configure Data Integration Orchestration (ADF) | Automated Data Flow Setup (schedule data pulls and manage workflows) |  |
| 3.1.7 | Technical Testing & Validation | Verified Data Flow, API Connection, and Storage Integrity |  |

(*) We believe a data lake POC would be beneficial in showcasing the solution's capabilities. However, if deemed unnecessary at this stage, we can proceed without it through automated extractions.

### 3.2 Data Cleansing for Deal Data

Once the technical set up is ready in terms of data loads and transformations, Markman Group will proceed with cleansing the data. We will lead the cleansing of the data needed for Deal Team’s Pipeline and Funnel reports. The cleansed data will then serve as the foundation for developing comprehensive Power BI dashboards, enabling data-driven decision-making.

The initial phase of the project will focus on establishing rules for data cleansing. Once this is done Markman Group will collaborate with the Deal Team to define and implement data quality enhancement rules. This process will involve identifying key inconsistencies, refining data categorization, and applying necessary transformations to optimize the accuracy and usability of the extracted data.

By streamlining data automation and improving data integrity, this initiative aims to enhance reporting efficiency, provide deeper insights, and support more strategic decision-making across the organization.

The primary deliverable of this phase will be a comprehensive "Deal Cloud Data Directory" report. This document will provide a structured overview of key data elements, including the system of origin, field names, definitions, applied rules, and responsible teams for each data point.

"Deal Cloud Data Directory" will be enhanced and continuously improved throughout the data quality initiative.

| Nr. | Task | Output | Markman Group | Metropolitan |
| --- | --- | --- | --- | --- |
| 3.2.1 | Identify initial cleansing rules. | List of initial cleansing rules. | Responsible | Accountable |
| 3.2.2 | Collaborate with the Deal Team to define and implement data quality enhancement rules. | List of agreed-upon business rules for handling inconsistencies, duplicates, missing data, etc. |  |  |
| 3.2.3 | Data cleansing | "Deal Cloud Data Directory" |  |  |

### 3.3 Data Quality Monitoring & Reporting Dashboard

Markman Group will develop a comprehensive solution to monitor and improve the quality of data within DealCloud. This phase aims to provide clear visibility into data hygiene, enabling proactive management and timely resolution of data issues.

To ensure quick delivery and immediate value, the dashboard development will not be dependent on the Azure SQL Database setup. We will initially build the solution using direct data exports from DealCloud, following an agile approach to deliver early results. Once the Azure environment is fully established, the data connection will seamlessly switch to the SQL Database, ensuring smooth continuity without disrupting user experience.

We will design and implement a Power BI dashboard that visualizes key data quality metrics, such as missing fields, outdated records, and inconsistencies. By defining critical KPIs and incorporating drill-down features, the dashboard will allow users to identify data gaps and track progress over time.

This dashboard will support data governance efforts and serve as a valuable tool for business users, providing actionable insights to maintain data accuracy and consistency across DealCloud while enabling early benefits before the full data architecture is in place.

The table below outlines key activities, expected outputs, and responsible parties for this phase to ensure clear accountability and efficient execution.

As mentioned in the previous section "Deal Cloud Data Directory" will be enhanced as part of this phase.

| Nr. | Task | Output | Markman Group | Metropolitan |
| --- | --- | --- | --- | --- |
| 3.3.1 | Design Power BI dashboard to visualize data quality metrics | Dashboard Wireframes and Design Specifications | Responsible | Accountable |
| 3.3.2 | Connect Power BI to Azure SQL Database for real-time monitoring | Established Data Connection for Live Data Feeds |  |  |
| 3.3.3 | Define dashboard KPIs (e.g., missing data fields, outdated records) | Documented List of Data Quality KPIs |  |  |
| 3.3.4 | Develop Deal Cloud data quality report with drill-down features | Interactive Power BI Report with Drill-Down Capabilities |  |  |

### 3.4 Automated Email Notifications

The Markman Group will design and implement an automated notification system to enhance data quality maintenance within DealCloud. The goal is to create an efficient feedback loop that proactively informs users about data issues, driving timely updates and reducing manual follow-ups.

To accelerate delivery and provide immediate value, this automation will not rely on the Azure SQL Database setup. We will initially build the notification workflows using direct data exports from DealCloud, allowing us to deliver quick wins. Once the Azure environment is fully operational, the automation will seamlessly transition to leverage the SQL Database without disrupting the process.

We will develop workflows that automatically identify data quality issues, such as missing fields, outdated information, or inconsistent entries. The system will send personalized email notifications to each responsible user, consolidating all required updates into a single, easy-to-navigate message. These emails will include direct links to the relevant DealCloud records, maximizing efficiency and minimizing the time users spend searching for data to correct.

This phase will significantly improve the data cleansing process, reduce manual effort, and help maintain high data quality standards, ensuring that users receive clear, actionable tasks tailored to their responsibilities.

The table below outlines key activities, expected outputs, and responsible parties for this phase to ensure clear accountability and efficient execution.

| Nr. | Task | Output | Markman Group | Metropolitan |
| --- | --- | --- | --- | --- |
| 3.4.1 | Design workflows to identify data quality issues automatically. | Workflow Design Documents | Responsible | Accountable |
| 3.4.2 | Set up automated email notifications for data owners with pending data issues. | Automated Notification System for Data Quality Alerts |  |  |
| 3.4.3 | Schedule regular scheduled jobs for continuous monitoring. | Scheduled Jobs for Automated Data Quality Checks |  |  |
| 3.4.4 | Test automation workflows to ensure timely and accurate notifications | Test Results and Adjusted Workflows |  |  |

### 3.5 Automation of Pipeline and Funnel reports

The automation of Pipeline and Funnel reports using Power BI aims to improve efficiency, accuracy, and accessibility while reducing the time spent on report generation. By integrating Power BI with relevant data sources, reports will be dynamically updated, eliminating the need for manual data extraction and transformation.

This automation will enhance data accuracy by reducing human errors, ensuring that stakeholders always have access to the latest insights. Interactive dashboards will replace static reports, allowing users to drill down into key metrics and analyze trends. Additionally, scheduled refreshes and automated distribution will ensure timely delivery of reports without manual intervention. The transition to Power BI will streamline reporting workflows, support better decision-making, and improve overall operational efficiency.

The project plan below will be followed while creating PowerBI solutions for Pipeline and Funnel reports.

- PowerBI Architecture Technical Set Up

  - Establish PowerBI environment/Ensure the existing environment is ready to be used.

  - Assess if gateway is needed.

- Planning Phase

  - Define business requirements.

  - Engage stakeholders to understand dashboard needs.

  - Determine access levels and user roles.

- Automation of Data Extraction and Data Transformation

  - The data used for the reports is the same data that would be cleansed as part of ‘3.2 Data Cleansing for Deal Data’

- Dashboard Design & Prototyping

  - Create an initial mock-up.

  - Develop a prototype with basic visualization elements.

  - Conduct stakeholder review and gather feedback.

- Development & Implementation

  - Develop interactive dashboards with real-time data integration.

  - Implement filters, and user-friendly navigation.

  - Conduct user testing and refining based on feedback.

- Deployment & Training

  - Deploy dashboards to production environment.

  - Provide training sessions and user guides for business users.

  - Monitor initial usage and address any issues.

- Success Metrics

  - Reduction in manual data extraction efforts.

  - Increased user engagement with dashboards.

  - Improved decision-making based on real-time insights.

##### Roles & Responsibilities

- Markman Group will be responsible for driving the business requirements gathering sessions as well as building the dashboards.

- Metropolitan will be responsible for communicating the requirements in due time as well as testing and validating dashboards output.

| Nr. |  | RACI |  | Roles |  |
| --- | --- | --- | --- | --- | --- |
|  | Phase | Markman Group | Metropolitan | Markman Group | Metropolitan |
| 3.5.1 | PowerBI Architecture Technical Set Up | Responsible | Responsible | IT – Infrastructure Lead, PowerBI Analyst | IT |
| 3.5.2 | Planning Phase | Responsible | Accountable | PowerBI Analyst | Deal Team |
| 3.5.3 | Dashboard Design & Prototyping | Responsible | Consulted | PowerBI Analyst | Deal Team |
| 3.5.4 | Development & Implementation | Responsible | Accountable | PowerBI Analyst | Deal Team |
| 3.5.5 | Deployment & Training | Responsible | Responsible | PowerBI Analyst | Deal Team |

*Estimations are based on assumption that Metropolitan has PowerBI already set up and the connection with PIPE is established. If that´s not the case, we´ll need to revisit estimations based on the situation.

*Dashboard Design and Prototyping is dependent on PowerBI Architecture Technical Set. Once the infrastructure is ready, the dashboard design can kick off.

### 3.6 Training & Change Management

Markman Group will provide targeted training to help users effectively work with the new data quality dashboard, automated email notifications, Pipeline and Funnel dashboards. We will also deliver technical documentation for all implemented processes to support ongoing use. This phase ensures users are comfortable with the tools and processes, with continued support available as needed.

The table below outlines key activities, expected outputs, and responsible parties for this phase to ensure clear accountability and efficient execution.

| Nr. | Task | Output | Markman Group | Metropolitan |
| --- | --- | --- | --- | --- |
| 3.6.1 | Develop user training materials for new workflows and dashboards | Training Manuals & Guides | Responsible | Accountable |
| 3.6.2 | Conduct training sessions for DealCloud users and data stewards | Training Sessions |  |  |
| 3.6.3 | Provide documentation for API workflows and dashboard usage | Technical Documentation for APIs, Dashboards, and Processes |  |  |
| 3.6.4 | Post-implementation support | Defined Support Channels |  |  |

## Team, Effort and Pricing

| Phases | Markman Group Team | Estimated Hours | Pricing | TOTAL |
| --- | --- | --- | --- | --- |
| DealCloud Governance |  |  |  |  |
| Governance Framework | Business Analyst | 80 | $150/hr | $12,000 |
| DealCloud Customization | Not applicable/Upon Demand | 0 | - | - |
| Quick Wins |  |  |  |  |
| Metropolitan Data Architecture Technical Setup | Data Engineer | 80* | $200/hr | $16,000 |
| Data Cleansing for Deal Data | Automation Developer | 40 | $180/hr | $7,200 |
| Data Quality monitoring & Reporting Dashboard | Automation Developer PowerBI Developer | 50 60 | $180/hr | $9,000 $10,800 |
| Automated email notifications | Automation Developer | 40 | $180/hr | $7,200 |
| Automation of Pipeline and Funnel Reports | PowerBI Developer | 120 | $180/hr | $21,600 |
| Training & Change Management | Business Analyst | 24 | $150/hr | $3,600 |
| Overall | Project Manager | 40 | $200/hr | $8,000 |
| TOTAL |  | 252 hours |  | $95,400 |

*If simpler architecture is selected the number of hours on Data Engineer will be reduced accordingly.

## Overall Timeline

| Phases* | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Governance Framework |  |  |  |  |  |  |  |  |  |  |  |  |
| DealCloud Customization |  |  |  |  |  |  |  |  |  |  |  |  |
| Metropolitan Data Architecture Technical Setup |  |  |  |  |  |  |  |  |  |  |  |  |
| Data cleansing for deal data |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Quality monitoring & Reporting Dashboard |  |  |  |  |  |  |  |  |  |  |  |  |
| Automated email notifications |  |  |  |  |  |  |  |  |  |  |  |  |
| Automation of Pipeline and Funnel reports |  |  |  |  |  |  |  |  |  |  |  |  |
| Training & Change Management |  |  |  |  |  |  |  |  |  |  |  |  |

*The project timeline is primarily driven by Markman Group's tasks. However, activities dependent on Metropolitan or DealCloud could impact on the overall project duration.

DealCloud customization falls under the responsibility of Metropolitan and DealCloud, and they should determine the effort required. Certain activities, such as automated email notifications, are dependent on the completion of this customization phase.

We will have some early quick wins in the process but Data Governance process running in parallel will keep retro feeding outputs and improving them.

## Benefits

Quality Improvements

- Real Cloud Deal Cloud synchronization

- Automated consistency and quality checks

- DealCloud quality enhancements

Immediate Time Savings:

- Reduction of manual work:

  - Pipeline report: weekly cadence, estimated hours approx. 3-4, annually: 52*3.5 hours = 182 hours

  - Funnel report: quarterly/monthly cadence, estimated hours approx.0.5 hours, annually: 12*0.5 = 6 hours

  - Data validation time spent

# Visualization of PIPE via PowerBI (optional)

Project Title: Development of Business Dashboards for PIPE Data Extraction

Objective: To design and implement a dashboard visualizing PIPE information that allows business users to extract and analyze data from PIPE efficiently, improving decision-making and operational insights.

Currently, the Operations team is providing PIPE information across Metropolitan – the team needs to either manually refresh templates or create reports each time someone requests data. With the implementation of an automated dashboard, users will have real-time access to system PIPE data through a structured and standardized PowerBI interface. The dashboard will allow for on-demand data retrieval, filtering, and visualization, eliminating/minimizing the engagement on Operations side as well as the repeated manual extraction. Users can apply predefined templates and customizable views, ensuring that reports are always consistent, accurate, and aligned with business needs. This automation will reduce workload, enhance efficiency, and provide timely insights for better strategic planning.

Project Overview

- PowerBI Architecture Technical Set Up

  - Establish PowerBI environment/Ensure the existing environment is ready to be used.

  - Ensure active connection between PIPE and PowerBI.

  - Assess if gateway is needed (PIPE data is already available on MS Fabric).

- Planning Phase

  - Define business requirements.

  - Engage stakeholders to understand dashboard needs.

  - Determine access levels and user roles.

- Dashboard Design & Prototyping

  - Create an initial mock-up leveraging the existing PIPE data model.

  - Develop a prototype with basic visualization elements.

  - Conduct stakeholder review and gather feedback.

- Development & Implementation

  - Develop interactive dashboard with real-time data integration.

  - Implement filters, and user-friendly navigation.

  - Conduct user testing and refining based on feedback.

- Deployment & Training

  - Deploy dashboards to production environment.

  - Provide training sessions and user guides for business users.

  - Monitor initial usage and address any issues.

- Success Metrics

  - Reduction in manual data extraction efforts.

  - Increased user engagement with dashboards.

  - Improved decision-making based on real-time insights.

Scope Assumptions:

- Dashboard contains only PIPE data and does not include any modifications to the PIPE data model.

- All measures/KPIs that will be used are already incorporated into the PIPE data model.

- The dashboard will include a limited number of tabs (3-5) containing tables that will allow the end users to extract the data in excel.

- Each tab will also contain slicers, so that the end users can filter the data before extracting it.

- Security limitations (row or object level) currently are considered out of scope.

Roles & Responsibilities

- Markman Group will be responsible for driving the business requirements gathering sessions as well as building the dashboard.

- Metropolitan will be responsible for communicating the requirements in due time as well as testing and validating dashboard output.

|  |  | RACI |  | Roles |  |
| --- | --- | --- | --- | --- | --- |
|  | Phase | Markman Group | Metropolitan | Markman Group | Metropolitan |
| 1 | PowerBI Architecture Technical Set Up | Responsible | Responsible | IT – Infrastructure Lead, PowerBI Analyst | IT |
| 2 | Planning Phase | Responsible | Accountable | PowerBI Analyst | Operations Team |
| 3 | Dashboard Design & Prototyping | Responsible | Consulted | PowerBI Analyst | Operations Team |
| 4 | Development & Implementation | Responsible | Accountable | PowerBI Analyst | Operations Team |
| 5 | Deployment & Training | Responsible | Responsible | PowerBI Analyst | Operations Team |

Team, Effort and Pricing

| Phases | Markman Group Team | Estimated Hours | Pricing | TOTAL |
| --- | --- | --- | --- | --- |
| PowerBI Architecture Technical Setup * | Infrastructure Lead PowerBI Developer | 2,5 2,5 | $210/hr $180/hr | $525 $450 |
| Planning Phase | PowerBI Developer | 10 | $180/hr | $1,800 |
| Dashboard Design and Prototyping | PowerBI Developer | 20 | $180/hr | $3,600 |
| Development & Implementation | PowerBI Developer | 20 | $180/hr | $3,600 |
| Deployment & Training | PowerBI Developer | 10 | $180/hr | $1,800 |
| Success Metrics | PowerBI Developer | 5 | $180/hr | $900 |
| Overall | Project Manager | 8 | $200/hr | $1,600 |
| TOTAL |  | 78 hours |  | $14,275 |

*Estimations are based on assumption that Metropolitan has PowerBI already set up and the connection with PIPE is established. If that´s not the case, we´ll need to revisit estimations based on the situation.

Overall Timeline

| Phases* | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 |
| --- | --- | --- | --- | --- | --- |
| PowerBI Architecture Technical Setup* |  |  |  |  |  |
| Planning Phase |  |  |  |  |  |
| Dashboard Design and Prototyping |  |  |  |  |  |
| Development & Implementation |  |  |  |  |  |
| Deployment & Training |  |  |  |  |  |
| Success Metrics |  |  |  |  |  |

*Dashboard Design and Prototyping is dependent on PowerBI Architecture Technical Set. Once the infrastructure is ready, the dashboard design can kick off.